490 Group 10 Backlog

*All main tasks are expected to take no more than two weeks each. *
Tasks (To do list)	Milestone (2022)	Assigned To	Description/ User story
Complete training on spring boot and angular: done	02/22	Chris (trainer) / -Carl / -Hien	Learn about spring boot and angular. / Learning the how to write code, implement and use the library.
Db creation & CI/CD integration for deployment: done	02/23	Chris (trainer) / -Hien	Set up server
Create main dashboard view: done	03/01	Chris	Navigation / Toolbar
Create Login screens and tie in user authentication: / done	03/08	Chris / Carl / Hien	Login / Logout / Forgot password / Create authentication service in angular to tie in toolbar components
Create Class components using cards: / Working on	TBD	Chris / Carl / Hien	CRUD: Create, update, edit / Sections / Modules / Chapters
Create the ability to edit and create the classes using steppers and forms: / done	TBD	Chris / Carl / Hien	CRUD: Create, update, edit / Create/Select a section / Create/Select a Module / Create/Select a chapter / Edit chapter contents
Create statics dashboard to show metrics on webpage(optional):	TBD	Chris / Carl / Hien	Gather statics to display to the admin of usage statistics / Be able to do CRUD operations on a user
Tidy up application for presentation:	TBD	Chris	Final code review and final test / Presentation document creation
Present to customer and faculty:	TBD	Chris / Carl / Hien

Product Planning
User Roles
Administrator:
- Maintains the origin branch of the web application with full access
- Update content/modules as needed
- CRUD operations on filicators and participants users
- CRUD operations to manage messages from request a mentor feature
- CRUD operations on class history and upload supporting documents of attendance, classes offered etc.
Filicator[Uses the modules to host their own classes]:
- Has access to the filicator training video
- Also has access to all modules
- Has access to workbook files
Participants/subscribers:
- Can only access modules if their subscription is up to date
- Request a mentor feature
- Has access to workbook files

Features
(C = Create, R = Read, U = Update, D = Delete) [Role]: feature
1. (CRUD) [Admin]: Modules -> Chapters -> videos & workbook
2. (CRUD) [Admin]: Control participants and access
3. (CRUD) [Admin]: Mange request a mentor feature
  1. Allow for the input of notes on each request
  2. Status of request (completed,active,in progress etc.)
4. (R) [Admin]: Overview of metrics (subscribers profile, latest changes to content, filicators profile, latest class offerings)
5. (CRUD) [Admin]: Class history page to upload supporting documents
6. (R) [Facilitator]: Workbook pages
7. (R) [Facilitator]: Training videos
8. (R) [Facilitator]: Modules
9. (CR) [Subscriber]: Mentor request creation and monitor status of request
10. (R) [Subscriber]: Workbook pages
11. Add check icon for when a person completes a module
12. Progress bar for module completion