	Group 10 Sprint Backlog 1 (Feb 17 to March 3)
Priority	Product backlog item	User story	Sprint task	Assignees	Duration of task­ (hours)
1	Sign up page	As a website user / I need to create a new account / So that I can use the website	Front End	Hien and Carl	2
2			Back End	Chris	4
3	Login	As a website user / I need to login / So that I can use the website	Front End	Carl	2
4			Back End	Chris	8
5	Forget password	As a website user / I need to reset my password / So that I can login	Front End	Hien	2
6			Back End	Chris	4
7	CI/CD integration	As a developer / I need to check the updated code in GitHub / So that the new code is compatible with the existing code	Deployment	Hien	4