	Group 10 Sprint Backlog 2 (March 8 – March 14)
Priority	Product backlog item	User story	Sprint task	Assignees	Duration of task­ (hours)
1	Sign up page	As a website user / I need to create a new account / So that I can use the website	Back End	Chris	5
2
3	Forget password page	As a website user / I need to reset my password / So that I can login	Back End	Chris	6
4
5	To host the website. / Install Nginx, / Create SSL. / Point application to Nginx	As a user, I’m able to access the website	Deployment	Hien	8
6	User Detail page	As an Admin, I can edit or change permission	Front End	Carl/Hien	4
7			Back End	Chris/ Carl	8
8	Testimonial page. / Get paragraph and video from EFP to display.	As a user, I’m able to view free content to understand what EFP does.	Front End	Carl/Hien	4
			Back End	Chris/ Carl	8