Group 10 Sprint Backlog 5 (April 18- April 25)
Priority	Sprint task	User story	Acceptance criteria	Assignees	Duration of task­ (hours)
1	Test all the functions and features of the website. / Create bug tasks in JIRA	As a user. I want to see confirmation that my actions and input on the website were successful.	Write Cypress script for testing if the website functionality responds as planned. / Data entry in the role of website user.	Hien	18
2	Fix bugs	As developer I need to ensure there are no defects	Address and correct any errors found in task 1	Chris/Carl	24