	Group 10 Sprint Backlog 3 (March 22 – April 5)
Priority	Product backlog item	User story	Sprint task	Assignees	Duration of task­ (hours)
1	Sign up page / Create user detail pages	As a user. I need to create a new account so that I can use the website	Back End	Chris/ Carl	18
2
3	To host the website. / Deploy the back end on the server. / Create SSL.	As a user, I’m able to access the website	Deployment	Hien	24
4	Lesson pages	As an admin user / I need to add lessons and edit lessons and videos. / So that the user subscription member can view the videos and lessons	Back End	Chris/Carl	18
			Front - End	Hien	10